Progress Description - Week 5

**Team Members**

* Armine Khachatryan
* Vanessa Klotzman
* Marvin Harootoonyan

1. List your top priority works that must be accomplished in this week
2. We must finish be able to create a job posting
3. We must be able to delete a job posting
4. We need to setup the profile and resume
5. A user needs to be able to view applied jobs

B. List dependencies or things/decisions that you are waiting for in this week.

1. Job posting functionality must be complete in order to proceed for a user to view applied jobs.
2. After each functional requirement is complete, code review (pull request must be issued before merging into master)

C. List your accomplishments from the previous week

1. Unit testing for Mail Handler.
2. U.I needs to be cleaned up.
3. Training has begun for the machine learning models to get ready for Sprint 2.