Progress Description - Week 6

**Team Members**

* Armine Khachatryan
* Vanessa Klotzman
* Marvin Harootoonyan

1. List your top priority works that must be accomplished in this week
2. With Create and Edit and Delete and View Job Posting incorporate ability of adding, editing, and deleting associated questions.
3. Finish applied jobs functionality
4. Deployment of backend api and front end utilizing Heroku.
5. Get ready for Sprint presentation.

B. List dependencies or things/decisions that you are waiting for in this week.

1. After each functional requirement is complete, code review (pull request must be issued before merging into master)
2. We cannot deploy til all requirements are done that we promised for Sprint 1.
3. In order to deploy front end client , we must deploy the backend first.
4. After we deploy backend, we must change api url’s in front end client before deployment of front end api.

C. List your accomplishments from the previous week

1. Unit testing for Mail Handler.
2. U.I needs to be cleaned up.
3. Training has begun for the machine learning models to get ready for Sprint 2.