**Progress Description - Week 7**

**Team Members**

* Armine Khachatryan
* Vanessa Klotzman
* Marvin Harootoonyan

1. List your top priority works that must be accomplished in this week
2. Delete a Job Must be Completed (Recruiter functionality) (Recruiters can only delete jobs they created)
3. Add feature of incorporating questions to applying to job. (If a job posting is associated to questions, questions should appear when user is applying)
4. Begin working on job recommendation model (recommended jobs algorithm for splash page)
5. Editing a Job Posting must be completed. (Recruiters can only edit job postings they created)
6. Start designing user interface for Messaging functionality
7. Start designing user interface components for messaging.
8. As we make progress, it is essential to keep deploying to make sure all features are continuously available.
9. Continue unit testing all completed features.
10. Fix ngx permissions

B. List dependencies or things/decisions that you are waiting for in this week.

1. We must fix the issues that arose in our demo when we deployed 360 job search.
2. In order to ensure our issues, we must continuously deploying our api’s. As sometimes the issues we see when the api is live, we do not see in local.
3. Pull requests for new features that have been completed, so we can continuously deploy changes from master. As master is the branch that is continuously deployed.

C. List your accomplishments from the previous week

1. We gave a demonstration of the progress our project, so far.
2. We deployed the front end api and backend api successfully via heroku. So 360 job search is accessible, via any location.
3. Creating job postings have been completed.
4. A recruiter is able to view jobs they created. They can also view jobs other recruiters. (They will only be able to edit the metadata of jobs they created)
5. A user is able to do a one click apply to jobs.