Progress Description - Week 9

**Team Members**

* Armine Khachatryan
* Vanessa Klotzman
* Marvin Harootoonyan

1. List your top priority works that must be accomplished in this week
2. Deploy first machine learning model on home page of 360 search.
3. Start fixing permissions
4. Start adding search functionality on main job page.
5. Fix creating job functionality
6. Fix editing job functionality

B. List dependencies or things/decisions that you are waiting for in this week.

1. We need to assign who will be responsible for the remaining taskings for 360 search.
2. We need to continue looking at Selenium for the Sprint 2 retrospective.

C. List your accomplishments from the previous week

1. Code clean up
2. Added Kaggle Dataset
3. Continue with research and design for machine learning algorithms
4. We fixed console issues that were occuring