Progress Description - Week 1

**Team Members**

* Armine Khachatryan
* Vanessa Klotzman
* Marvin Harootoonyan

1. List your top priority works that must be accomplished in this week
2. Create Capability of User being able to create an account and login (Authentication and Authorization story)
3. Migrate Kaggle Career Builder Dataset in to our infrastructure (Miscellaneous)
4. Configure Email Verification with Auth0 (Authentication and Authorization story)
5. Determine questions what a recruiter should ask when creating a job posting
6. Create Google Cloud Services Account, so our data has a place to live
7. Create form in angular to send email to our server
8. Create spring boot api that allows us to send an email
9. Integrate Front End client, so user is able to send an email

B. List dependencies or things/decisions that you are waiting for in this week.

1. Agreement of what our workflow will be
2. Everyone is up to speed with Spring boot and Angular 7
3. Our Environment is set up properly
4. Determine the approach we want to use for our data pipeline for our machine learning algorithms
5. We want to make sure we have a clear understanding of 360 job search website workflow

C. List your accomplishments from the previous week

1. We created the baseline template for our front end client
2. We created the baseline template for our back end client
3. We sat down as a team to figure out each other’s roles.
4. We developed the appropriate user stories that will help us develop the technical tasks to make this project come to life.
5. We developed all technical tasks that are needed to complete this project to this best of our ability.
6. We sat down as a team and determined what would be the best frameworks and database to use for this project.
7. We sat down as a team to determine a rough estimate to understand how long each technical task should take
8. We sat down as a team and talked about expectations that we have for each other to ensure we have a good product.