Progress Description - Week 4

**Team Members**

• Armine Khachatryan

• Vanessa Klotzman

• Marvin Harootoonyan

A. List your top priority works that must be accomplished in this week

• Unit testing for Mail Handler.

• U.I needs to be cleaned up.

• Training needs to occur for the machine learning models to get ready for Sprint 2.

B. List dependencies or things/decisions that you are waiting for in this week.

• We need to seed our database with fake data

• We needed a way to mock our backend tests

• We were depending on user roles in a way things a visible depending on yoru role.

C. List your accomplishments from the previous week

• We finished Authentication and Authorization

• We have unit tested Authentication Service from Auth0

• We have designed all models which when we run migrations are schemas

• We successfully have completed the backend components of the mail handler

• We have unit tested the mail handler with almost full coverage.